SE project plan
Team 14

Lifecycle
For the development of Mercurania, the Agile software development lifecycle model has been selected. Agile is an iterative and incremental model that emphasizes flexibility, collaboration, and customer feedback.

Reasons for choosing agile-

1) Iterative and Incremental Development:
Mercurania is a complex project that involves multiple interconnected features and functionalities. An iterative and incremental approach allows for the development and testing of smaller, manageable parts of the system in short iterations, leading to faster delivery of valuable features.

2) Flexibility and Adaptability:
Agile provides flexibility to accommodate changes and evolving requirements. In the dynamic e-commerce domain, market needs may change rapidly, and Agile's adaptability enables the project to respond to those changes effectively.

3) Customer-Centric Approach:
Mercurania is aimed at addressing the needs of users in the e-commerce domain. Agile places a strong focus on customer involvement and feedback, ensuring that the final product aligns closely with user expectations and requirements.

4) Early and Continuous Delivery:
Agile promotes frequent delivery of working software increments, enabling stakeholders to review and validate progress early in the development cycle. This aligns well with Mercurania's goal of releasing a functional and usable product as quickly as possible.

5) Risk Mitigation:
Agile allows for early identification and mitigation of risks by breaking down the project into smaller, manageable parts. Risks can be addressed iteratively, reducing the potential impact on the project.

6) Collaboration and Communication:

Mercurania involves collaboration between cross-functional teams, including developers, designers, and product managers. Agile fosters effective communication and collaboration among team members, which is crucial for the success of a project with diverse requirements.

7) Quality Assurance:
Agile encourages continuous integration and testing, promoting the early detection of bugs and issues. This ensures a higher level of quality in the final product.

Tools to use-

1. Plannin tool- Jira
2. Design tool- Figma
3. Version control tool- Github
4. Development tool- VSCode
5. Bug tracking tool- bugzilla
6. Testing tool- Selenium for automated testing

Introduction to Categorized Deliverables:
In this section, we categorize the deliverables for the Mercurania project into two groups: "Build" and "Reuse." "Build" includes items customized for Mercurania's unique requirements, while "Reuse" involves components and services leveraged from existing resources for efficiency and consistency.
1) User Stories and Acceptance Criteria:
- Categorization: Build
- Justification: User stories and acceptance criteria are unique to your project and define the specific features and functionality you are creating. These need to be developed from scratch to address Mercurania's specific requirements.
2) Software Codebase:
- Categorization: Build
- Justification: The software codebase is the core of your project and must be developed from the ground up. It's customized to Mercurania's unique needs and features.
3) UI/UX Design Elements:
- Categorization: Build
- Justification: The UI/UX design elements are tailored to Mercurania's branding and user experience requirements. These need to be created from scratch to meet the project's specific design goals.
4) Test Cases and Test Data:
- Categorization: Build
- Justification: Test cases and test data are specific to your project's functionality and must be developed to ensure thorough testing and quality assurance for Mercurania.
5) Jira Configuration:
- Categorization: Reuse
- Justification: Jira is a planning tool and can be configured to suit the project's needs, but the tool itself is not unique to Mercurania. Configuration settings can be reused or adapted from previous projects or existing templates.
6) Figma Templates:
- Categorization: Reuse
- Justification: Figma is a design tool, and templates, such as design libraries and components, can be reused across different projects for consistency and efficiency in design work.
7) GitHub Repository Structure:
- Categorization: Reuse
- Justification: The structure of a GitHub repository can be standardized and reused across projects, making it easier to manage code versioning and collaboration.
8) VSCode Extensions and Settings:
- Categorization: Reuse
- Justification: VSCode extensions and settings can be reused to maintain a consistent development environment across different projects.
9) Bugzilla Configuration:
- Categorization: Reuse
- Justification: Bugzilla is a bug tracking tool, and its configuration settings can be reused or adapted from previous projects to align with Mercurania's bug tracking needs.
10) Selenium Test Automation Framework:
- Categorization: Reuse
- Justification: While the specific test cases and scripts will be built for Mercurania, the Selenium framework itself can be reused as the automated testing tool.
11) Authentication Service (e.g., OAuth or JWT):
- Categorization: Reuse
- Justification: Authentication services like OAuth or JWT can be reused across multiple projects, including Mercurania, to ensure secure user access and identity management. These services provide standardized authentication mechanisms that can be integrated into the application, promoting security and consistency.
12) Email Sending and Notification Service:
- Categorization: Reuse
- Justification: Email sending and notification services, such as SendGrid or Amazon SES, can be reused to handle email communication and notifications for Mercurania. These services provide reliable and scalable email delivery capabilities, and their integration can save development time and resources while ensuring email functionality meets industry standards.

Work Breakdown Structure

We are assuming a project size to be 3 KLOC.

For an organic project, a = 2.4, b = 1.05
The effort required will be as follows
2.4 (3) ^ 1.05 = 7.606 Person Months

Gantt Chart